Department of Electronics & Telecommunication

Engineering

D. Y. PATIL COLLEGE OF

ENGINEERING

Department of Information Technology

BE Project Diary

B.Tech. Project Diary

Project Title: Online Chatbot based Ticketing System

| Sr. No. | Roll No. | PRN No. | Name of student |
| --- | --- | --- | --- |
| 1 | 72 | SOE2022B0306241 | Shriyash Patil |
| 2 | 75 | SOE2022B0306278 | Tanmay Nagawade |
| 3 | 42 | SOE2022B0306213 | Narendra Khamkar |
| 4 | 70 | SOE2022B0306234 | Suraj Pansare |
| 5 | 77 | SOE2022B0306189 | Vaishnavi Gopale |

Guide/ Supervisors Name: Prof. Sofiya Mujawar

Group no: 48

| Progress of the Project |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Sr. No. | Project Activity | Description | Date of Completion | Sign of Guide | Sign of lab teacher |  |
|  | 1) | Project Planning and Requirement Gathering | Objective: Understand what the system should accomplish. Activities: -Conduct interviews or surveys to gather user needs. -Identify core functionalities (e.g., ticket booking, cancellation, FAQs). -Establish non-functional requirements such as security, scalability, and response time. |  |  |  |  |
|  | 2) | Literature Review and Analysis | Objective: Create a blueprint for how the system will operate. Activities: -Diagram the system components: chatbot interface, backend server, database, and payment processing. -Define data flow between components to ensure smooth interaction. -Consider how to integrate external services like payment gateways and notification systems. |  |  |  |  |
|  | 3) | System Design and Architecture | Objective: Choose appropriate technologies for implementation. Activities: -Decide on programming languages (e.g., Python for backend, JavaScript for frontend). -Select frameworks (Flask/Django for backend, React/Vue for frontend). -Choose a chatbot platform (e.g., Dialogflow, Rasa) that fits your needs. |  |  |  |  |

Name of student:	Roll No.	Exam Seat No.

Progress of the Project

|  |  | -Determine the database type (e.g., MySQL, MongoDB) for storing user and ticket data. |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 4) | Machine Learning Model Development | Objective: Build the core interaction layer for users. Activities: -Define user intents (e.g., booking, checking ticket status) and entities (e.g., dates, destinations). -Design conversation flows that map out how users will interact with the chatbot. -Implement the chatbot using the selected platform and connect it to the backend APIs. |  |  |  |
| 5) | Front-End Developme nt | Design and develop the front-end user interface for the portal using HTML5, CSS3, Bootstrap4, and JavaScript. |  |  |  |
| 6) | Back-End Development and Database Integration | Objective: Develop the server-side logic and database interactions. Activities: -Build RESTful APIs to handle requests for booking, checking status, and user management. -Design the database schema to support ticket details, user profiles, and transaction records. -Implement authentication and authorization mechanisms to secure user data. |  |  |  |

Progress of the Project

| 7) | Integration of APIs | Objective: Create a user-friendly interface for interaction. Activities: -Design the frontend layout, focusing on ease of use and aesthetics. -Implement responsive design principles to ensure usability across devices. -Integrate the chatbot interface into the frontend for seamless user interaction. |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 9) | Payment Gateway Integration | Implement secure payment gateways (such as PayPal, Stripe, or a local banking system) for transactions in the e- marketplace. Ensure compliance with security standards, including SSL encryption and two-factor authentication (2FA), to safeguard users' payment information. |  |  |  |
| 10) | Model Testing and Optimization | Objective: Ensure the system functions correctly and meets requirements. Activities: -Conduct unit testing on individual components to verify their functionality. -Perform integration testing to ensure all components work together as intended. -Carry out user acceptance testing with real users to gather feedback and identify issues. |  |  |  |

| Project Review details |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Date: | Time: From 1:00 to 4:00 | No of hours: |  |  |
|  | Attendance: |  |  |  |  |  |  |
|  | Sr. No. | Roll No |  | Name of Student | Signature |  |  |
|  | 1) | 72 |  | Shriyash Patil |  |  |  |
|  | 2) | 75 |  | Tanmay Nagawade |  |  |  |
|  | 3) | 42 |  | Narendra Khamkar |  |  |  |
|  | 4) | 70 |  | Suraj Pansare |  |  |  |
|  | 5) | 77 |  | Vaishnavi Gopale |  |  |  |
|  | Work Done by students: - Developed a responsive frontend using HTML, CSS, and JavaScript. - Built backend with PHP and MySQL for managing users and crop data. - Implemented machine learning algorithms for recommendations. - Created an admin panel for managing users and system data. - Integrated APIs for ticket prices. - Conducted testing and debugging to ensure system performance. |  |  |  |  |  |  |
|  | Comments of Supervisor: |  |  |  |  |  |  |
|  | Sr |  | Name | Remarks | Signature |  |  |
|  | 1 |  | Supervisor /Guide | Prof. Sofiya Mujawar |  |  |  |
|  | 2 |  | Project Coordinator | Dr. Moresh Mukhedkar |  |  |  |
|  | 3 |  | HOD | Dr. Vivek Patil |  |  |  |